SE3003 - Software Project Management

M0 — Project Selection Report

Project title: Reservation System (DormDine-Dormitory Caffeteria Reservation System)

Team name/number: ___Team Rezervation_____________

Submission date: __03.10.2026_____

Document version: 1.0

Repository/project board link: https://github.com/se3003-team-rezervation/reservation-system-app

Team members:

| Student ID | Name | Main Role |
| --- | --- | --- |
| 230717051 | Hasan Alparslan | Project Manager |
| 220717032 | Umut Polat | Quality and Test Lead |
| 210717063 | Doğukan Şendoğan | Technical Lead |
| 210717057 | İpek Duran | Documentation and Metrics Lead |

1. Project Idea

DormDine is a simple web application that lets students living in university dormitories reserve a time slot for a cafeteria meal in advance. Instead of arriving at peak time and waiting in a queue, a student picks a meal and an available time slot, receives a QR code, and shows it at the cafeteria entrance. Each slot has a capacity limit, so the number of students arriving at the same time stays manageable. Cafeteria staff see how many students are expected in each slot and can check students in by scanning their QR code.

Project Summary

| Item | Response |
| --- | --- |
| Working title | DormDine — Dormitory Cafeteria Reservation System (working title) |
| Target users | Primary: students living in university dormitories who eat at the dorm cafeteria. Secondary: cafeteria staff and dorm/cafeteria management. |
| Problem to be solved | Students wait in long queues and face overcrowding at peak meal times. Cafeteria staff cannot predict how many people will arrive in a given period. |
| Proposed solution | A web app (usable on phones) for reserving a meal time slot with per-slot capacity limits, QR-code confirmation and check-in, reservation cancellation, and a simple staff view of expected demand per slot. |
| Expected value / benefit | Students: less waiting time and a more predictable dining experience. Staff/management: smoother crowd flow and better visibility of expected demand for planning staff, seating and food quantities. |

2. Problem Statement

Students who live in dormitories usually depend on the dorm cafeteria for their daily meals. Demand is concentrated in short periods around meal times, for example right after classes or shortly before the cafeteria closes. From the student's perspective this means standing in long queues, losing a large part of a short break, and not knowing whether a seat or a portion will still be available when they reach the counter. Students with tight timetables or exam periods may shorten their meals, skip them, or eat elsewhere at extra cost.

From the cafeteria's perspective there is no advance information about how many students will arrive in each time window. This makes it hard to organise staff, seating and food quantities, and results in overcrowding at peak times and idle capacity at other times.

Working assumptions (not yet validated with data):

A1. Queues and crowding at peak meal times are a common problem for dorm students.

A2. Students would use a reservation system if it is quick (under one minute per reservation) and works on a phone.

A3. Cafeteria staff can enforce a simple slot-based entry procedure (QR check-in) without major changes to their routine.

A4. Demand per time slot is a useful planning input for the cafeteria.

Validation plan: during M1 the team will run a short survey among dorm students (typical waiting time, busiest meal times, willingness to reserve) and, if possible, talk to cafeteria staff. The results will be added to the Appendix and used to confirm or revise these assumptions.

3. Initial Scope

| In scope | Out of scope |
| --- | --- |
| Student registration and login | Online payment or integration with meal cards / university payment systems |
| View the daily meal schedule and available time slots | Native iOS/Android applications (the MVP is a responsive web app) |
| Reserve a time slot for a meal (breakfast / lunch / dinner) with a per-slot capacity limit | Food ordering, pre-selection of dishes, or delivery |
| Cancel or change a reservation before a deadline | Nutrition tracking, dietary recommendations, or allergen management |
| QR-code confirmation and check-in by cafeteria staff | Demand forecasting with AI/ML and advanced analytics |
| Staff view of reservations and expected occupancy per slot | Multi-campus or multi-cafeteria support and inventory/procurement management |
| Admin configuration of meals, time slots and capacities; reminder notifications (email or in-app) | Penalty or loyalty systems for no-shows (only basic release of unclaimed slots is considered) |

4. Initial Feasibility

| Dimension | Assessment | Notes / Assumptions |
| --- | --- | --- |
| Technical feasibility | High | The product is a standard web application (authentication, reservations, QR codes, simple dashboards) that can be built with common technologies. The final technology stack will be decided in M1 based on team skills. |
| Time feasibility | Medium | The scope fits a 10–12 week MVP only if kept small. Main technical challenge is preventing overbooking when many students reserve the same slot at the same time. Strict prioritization of features is needed. |
| Team capability | Medium | Team skills and availability have not been assessed yet. A skills inventory will be done early, and a stack familiar to most members will be preferred. Assumes 4–5 members with balanced availability. |
| External dependencies | High | The MVP is stand-alone: own login, no integration with university systems, and free-tier hosting/email services. Remaining dependency is access to cafeteria staff or students for feedback and validation. |

5. Alternative Ideas Considered

| Alternative project idea | Why it was not selected |
| --- | --- |
| Study-group matching platform | Value depends on reaching a critical mass of users, and the matching logic is hard to validate within an MVP. The reservation problem is more concrete and easier to test. |
| Laboratory equipment reservation system | Similar reservation logic, but a smaller user group and more dependence on lab staff and policies for requirements and validation. |
| Campus event and student-club management application | Many existing solutions and a broad scope (events, clubs, notifications, roles) that would be hard to keep small enough for the available time. |

6. Team Roles

| Team member | Initial role | Expected responsibility |
| --- | --- | --- |
| Hasan Alparslan | Project Manager / Facilitator | Coordinates meetings, tracks plan vs. actual, prepares weekly status updates, and escalates risks and issues. |
|  | Product Owner Representative | Represents students and cafeteria staff, maintains and prioritizes the backlog, and defines acceptance criteria. |
| Doğukan Şendoğan | Technical Lead | Coordinates architecture and technology decisions, code reviews, and repository structure. |
| Umut Polat | Quality and Test Lead | Defines the quality plan and Definition of Done, coordinates testing, and tracks defects. |
| İpek Duran | Documentation and Metrics Lead | Keeps milestone reports and decision logs current and collects progress metrics for the dashboard. |

7. Initial Risks

| ID | Risk | Probability | Impact | Initial response |
| --- | --- | --- | --- | --- |
| R-01 | Scope creep: pressure to add payment, meal-card integration or a native app beyond the MVP. | Medium | High | Keep the MVP scope list visible, prioritize the backlog, and handle new requests through change requests. |
| R-02 | Cannot validate the product with real students or cafeteria staff, so assumptions stay untested. | Medium | High | Run an early survey and a small pilot with a few dorm students; contact cafeteria staff in the first weeks; use realistic test data as fallback. |
| R-03 | Overbooking or inconsistent slot counts when many users reserve at the same time. | Medium | Medium | Use database transactions and constraints for capacity; test with simulated concurrent reservations. |
| R-04 | Skill gaps in the chosen technology stack slow down development. | Medium | Medium | Do a skills inventory, choose a familiar stack, run short technical spikes in the first sprint, and pair on difficult tasks. |
| R-05 | Uneven workload or reduced availability of members (exams, other courses). | High | Medium | Agree on a team agreement and RACI, review workload in weekly updates, and keep a time buffer in the plan. |
| R-06 | Students reserve but do not show up, which wastes slot capacity. | Medium | Medium | Allow cancellation until a deadline, send reminders, and release unclaimed slots after a grace period. |
| R-07 | Privacy or security problems with student personal data. | Low | High | Collect minimal data, store passwords hashed, use HTTPS, and never use real student data in test environments. |

Appendix: Evidence

No evidence has been collected yet.